## Slide 1
WFWR Near Brentwood
  07-400 (Original Project Completed 2010)
  07-2000 Project Repair/Maintenance
White River Bank Stabilization
  09-1900
WFWR Fayetteville Executive Airport
  07-410 Phase I (Completed 2011)
  09-1600 Phase II
319 Program Stream Restoration Projects Update
Watershed Conservation Resource Center

## Slide 2: 07-400/07-2000 West Fork White River Stream Restoration Project Update
Watershed Conservation Resource Center
Arkansas Game and Fish Commission, Beaver Water District, Northwest Arkansas Land Trust, Arkansas Natural Resources Commission, Environmental Protection Agency

## Slide 3: Project Goal
Demonstrate an rural stream restoration using a natural channel design approach

## Slide 4: WFWR near Brentwood, AR
Drainage Area 18 mi2
Rural Watershed
  Forest
  Pasture
~1,800’ of Stream Channel
Rosgen C4/1-Type Stream
3 Landowners

## Slide 5
Site Photos Before Restoration (upstream)

## Slide 6
Site Photos Before Restoration (mid-section)

## Slide 7
Site Photos Before Restoration (downstream)

## Slide 8
Site Photos Before Restoration (downstream)

## Slide 9: Stream Restoration Design
Eliminate Tight Meander Bend Radii
Avoid Old Growth Riparian Areas
Maintain Stream Length
Create Wetlands
General Design
Approach

## Slide 10: Stream Restoration Design

## Slide 11
Site Photos After Restoration (upstream)

## Slide 12
Site Photos After Restoration (mid-section)

## Slide 13
Site Photos After Restoration (mid-section)

## Slide 14
Site Photos After Restoration (downstream)

## Slide 15
Site Photos: Constructed Wetlands

## Slide 16
Fayetteville
Project Location
April Flood – NWA 2011
10”-14” Rainfall over 7 Days
4”-6” Rainfall fell on during the PM of April 25th

## Slide 17
April Flood – NWA 2011

## Slide 18
Location of Log Vane
Bank Line After Flood Event
Major Gravel Deposition
Direction of Flood Flow

## Slide 19
Direction of Flow During High Water
Aggradation/Enchroachment on Rock Vane
Aggradation from Backwater (caused by flow running directly into bank)
WFWR Steam Restoration Flood Damage

## Slide 20
Location of Log Vane
Location of Right Bank Before Flood
Scour Around End of Rock Vane
WFWR Steam Restoration Flood Damage
Accumulated Gravel

## Slide 21
WFWR Steam Restoration Repairs
Reinforce plug toe with large rock
Create bankfull bench on new toe
Construct a rock vane to protect plug
Remove accumulated gravels

## Slide 22: WFWR Steam Restoration
Although historic flooding caused damage to the project in 2011, significant loads reductions are being realized
Without this project:
Land would have been lost
Un-marked Graves would have been threatened
Access road would have been destroyed
River instability would increase

## Slide 23: Lessons Learned
Avoid Placement of Log Vanes in Critical Areas
Priority 2 Restoration – Watch flood channel dimensions within and upstream and downstream of your project
Priority 2 Restoration: Plan for Channel Maintenance
“Work with the River” when possible
Go with rock in most vulnerable areas
Develop contingency funding mechanisms
  Bonds
  Set-asides
Pre-implementation budgets and on the ground realities do not always coincide
Get in and repair ASAP to avoid further damage

## Slide 24: 09-1900 White River Bank Stabilization Project
Watershed Conservation Resource Center
City of Fayetteville, CH2M Hill, Arkansas Natural Resources Commission, Environmental Protection Agency

## Slide 26: Erosion During Bankfull Event

## Slide 27: Pre-Restoration Site Monitoring
Bank Erosion Monitoring
  Toe Pin Installation
  Resurvey After Spring Rain
Bank Material Sampling
  30 Samples
  Particle Size and Nutrient Analysis
Chart: White River Bank Stabilization Project-Bank Profile 5
| 0 | 1.4599999999999937 | 2.730000000000004 | 3.7999999999999972 | 4.5100000000000051 | 4.6599999999999966 | 5.1899999999999977 | 5.480000000000004 | 6.1599999999999966 | 6.8400000000000034 | 7.5699999999999932 | 7.4399999999999977 | 8.1500000000000057 | 8.61 | 9.230000000000004 | 9.8600000000000136 | 9.8300000000000125 | 10.289999999999992 | 10.569999999999993 | 10.650000000000006 | 10.199999999999989 | 10.090000000000003 | 10.27000000000001 | 10.590000000000003 | 10.780000000000001 | 10.800000000000011 | 10.870000000000005 | 10.620000000000005 | 12.569999999999993 | 16.099999999999994 | 20.580000000000013 | 27.840000000000003 | 35.340000000000003 | 36.080000000000013 | 36.120000000000005
1/19/2011 | 0 | 0.61095 | 1.085 | 1.2048 | 2.0701 | 2.3058 | 2.3907 | 2.7801 | 3.2307 | 3.685 | 4.2809 | 4.1673 | 5.5279 | 6.6691 | 7.2801 | 7.7234 | 7.8311 | 8.588 | 8.9386 | 9.2939 | 10.0159 | 11.4701 | 12.6207 | 13.1909 | 14.1143 | 15.2658 | 15.7626 | 16.5051 | 16.5416 | 16.317 | 16.1647 | 15.9135 | 15.9846 | 15.8989 | 15.8967
8/17/2011 | -0.58621 | -0.33391 | 0.17152 | 0.89712 | 1.2713 | 2.1132 | 2.6802 | 3.598 | 4.4832 | 4.7368 | 4.9544 | 5.5258 | 6.2176 | 6.724 | 7.3397 | 8.1294 | 8.4633 | 9.2291 | 9.8785 | 11.7287 | 12.6859 | 12.0792 | 11.3476 | 11.3258 | 12.7279 | 13.8951 | 14.7042 | 15.0676 | 15.0609 | 15.3438 | 15.8967
Measured Erosion: 21.4’

## Slide 28: Pre-Restoration Site Monitoring

## Slide 29: Restoration Design

## Slide 30: Restoration Design

## Slide 31
Develop QAPP
Collect Pre-Implementation Data
  Bank erosion inventory
  Install and survey toe pins
  Collect and Analyze Bank Samples
  Survey site morphology
  Re-survey toe pins to estimate erosion
Develop Stabilization Plan
  Construction Documents
  Request Bids
Implement Plan
Follow-up Monitoring





November / December 2011


Ongoing
Nearly Completed
Late September / Early October
Through 2012
Project Status and Schedule
Greatest constraint remaining is water levels during proposed construction timeframe

## Slide 32: 07-410 WFWR Airport Phase I 09-2000 WFWR Airport Phase II
Watershed Conservation Resource Center
City of Fayetteville, Beaver Water District, Arkansas Game and Fish Commission,
Arkansas Natural Resources Commission, Environmental Protection Agency

## Slide 35: Pre-Restoration Site Monitoring

## Slide 36: Pre-Restoration Site Monitoring

## Slide 37: Pre-Restoration Site Monitoring

## Slide 38: Pre-Restoration Site Monitoring
Measured loading rates exceeded predicted erosion rates by 3x due to Spring floods in NWA

## Slide 39: Pre-Restoration Site Monitoring

## Slide 40: Site History

## Slide 41: Site History

## Slide 42: Site History

## Slide 43: Site History

## Slide 44: Site History

## Slide 45: Site History

## Slide 46: Restoration Design

## Slide 47
Develop QAPP
Collect Pre-Implementation Data
  Bank erosion inventory
  Install and survey toe pins
  Collect and Analyze Bank Samples
  Survey site morphology
  Re-survey toe pins to estimate erosion
  Biologic Monitoring
Develop Restoration Plan
  Create Construction Documents
  Request Bids
Implement Plan
  Lower Gas Line
  Construct Project
Follow-up Monitoring





Spring 2012


Early 2012
Through 2013
Project Status and Schedule

Summer 2012
Ongoing
Completed

## Slide 48
Questions and Discussion