## Slide 1: West Fork White River Restoration Project Fayetteville Executive Airport ANRC 09-1600
Watershed Conservation Resource Center
Matt Van Eps, PE
Nonpoint Source Review Meeting, September 18, 2014

## Slide 2: West Fork White River Restoration Background: Purpose
Reduce Sediment and Nutrient Loading to the WFWR and Beaver Lake
Improve Habitat
Protect Land
  County Road
  Farmland
  Airport Safety Zone

## Slide 3: West Fork White River Restoration Background: Partners
ANRC
EPA Region VI
WCRC
City of Fayetteville
Washington County, AR
Beaver Water District
Arkansas Game and Fish
Beaver Watershed Alliance
Walton Family Foundation

## Slide 4: West Fork White River Restoration Background: History
ADEQ conducted an assessment in 2004 as part of a 319 grant
Areas of significant channel instability and bank erosion were identified.
WCRC prioritized potential restoration areas in 2010
#2 Priority in Watershed
Phase I – Assessment and Design
Phase II – Design Implementation

## Slide 5: West Fork White River Restoration Restoration Design
Developed using NCD approach.
Drainage Area = 83 mi2
Length = 4,600 ft
Qbkf = 2,400 ft3/s
Wbkf = 110 ft
Abkf = 530 ft2
Dbkf = 4.8 ft
Establish new planform
Re-distribute stream slope
Outside review from experts and peers

## Slide 6: West Fork White River Restoration Restoration Design

## Slide 7: West Fork White River Restoration Load Reductions
Before restoration streambank erosion generated 4,130 ton/yr of sediment
Measurements indicate as much as 3x during years with significant floods
Anticipate at least 80% reduction or 3,300 ton/yr

## Slide 8: West Fork White River Restoration Constraints and Hurdles: Scope and Scale
This project is not stream restoration!
We’re talking River Restoration!
  Impacts all phases of design and implementation
  Huge effort to acquire ample construction materials
  Construction costs are much harder to estimate

## Slide 9: West Fork White River Restoration Constraints and Hurdles: Gas Line
3” Natural Gas Pipeline
200 psi
Steel Pipe
Needs to Be Lowered +12’
Only 5% slope allowed
570’ of new gas line

## Slide 10: West Fork White River Restoration Construction Materials
4,000 Ton Rock/Boulders
Several “Donated” Sources
  Washington County/AGFC
  Landowner/AGFC
  Harps/Sweetser
1,500 tons donated

## Slide 11: West Fork White River Restoration Construction Materials
800 Tree Stems
Several “Donated” Sources
  Harps/Sweetser Construction
  City of Fayetteville
    Garland Avenue Project
    Water Tank Project
  Apartment Complex Development
200 donated

## Slide 12: West Fork White River Restoration Construction Materials
15,000 Bare Root Seedlings
5,000 Live Stakes
3,000 Grass Plugs
2,000 lb. Nursery Crop Seed
200 lb. Native Seed

## Slide 13: West Fork White River Restoration Implementation

## Slide 14: West Fork White River Restoration Implementation
Toe-Wood
Bankfull
Inner Berm
Terrace

## Slide 15: West Fork White River Restoration Implementation

## Slide 16: West Fork White River Restoration Implementation

## Slide 17: West Fork White River Restoration Implementation

## Slide 18: West Fork White River Restoration Implementation
Figure 10 New Channel Cut – Top shows before excavation; middle shows top soil partially excavated; bottom shows most of the material has been excavated and channel shaping has been initiated.

## Slide 19: West Fork White River Restoration Implementation
Figure 10 New Channel Cut – Top shows before excavation; middle shows top soil partially excavated; bottom shows most of the material has been excavated and channel shaping has been initiated.

## Slide 20: West Fork White River Restoration Before and After

## Slide 21: West Fork White River Restoration Before and After

## Slide 22: West Fork White River Restoration Before and After

## Slide 23: West Fork White River Restoration Before and After

## Slide 24: West Fork White River Restoration Before and After

## Slide 25: West Fork White River Restoration Post - Implementation

## Slide 26: West Fork White River Restoration Post - Implementation

## Slide 27: West Fork White River Restoration Post - Implementation

## Slide 28: West Fork White River Restoration Post - Implementation

## Slide 29: West Fork White River Restoration Post - Implementation

## Slide 30: West Fork White River Restoration Post - Implementation

## Slide 31: West Fork White River Restoration Post - Implementation

## Slide 32: West Fork White River Restoration Post - Implementation

## Slide 33: West Fork White River Restoration Post - Implementation

## Slide 34: WCRC River and Streambank Restoration since 2008
Project | Area mile2 | Length ft | Age yr | Cost | Sediment Reduced* Ton/yr | T. Phos. Reduced* Lb/yr
West Fork White River Brentwood Beaver Lake Watershed | 18 | 1,800 | 4.0 | $406,000 | 1,880 | 640
White River Stabilization Beaver Lake Watershed | 400 | 1,000 | 2.5 | $352,000 | 3,600 | 3,500
Mullins Branch Restoration Beaver Lake Watershed | 1 | 1,000 | 2.5 | $425,000 | 69 | 32
West Fork White River Fayetteville Airport Beaver Lake Watershed | 83 | 4,600 | 0.5 | $1,300,000 | 4,000 | 1,800
*Preliminary Results |  |  |  |  | 9,549 | 5,972

## Slide 35: West Fork White River Restoration Questions?
Thank You
Matt Van Eps
Watershed Conservation Resource Center
(501)352-7294